**4. Product Back Log:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Priority**  **No:** | **MoSCoW Priority** | **ITEM** | **Preliminary Size Estimate (According to Fibonacci Sequence)** |
| 1. | Must have | SharePoint will be installed and Team role will be added. | 5 |
| 2. | Must have | By visiting the home page of the site, user will be able to know about what’s new in USQ, offers and upcoming events. | 13 |
| 3. | Must have | User will be able to show all the Degrees and Courses that USQ offers in Study Page, as well as some information for students about their way of study. | 13 |
| 4. | Must have | By visiting Their alumni page user will able to show the stories about their successful alumni, alumni related steps and resources. | 8 |
| 5. | Must have | User can submit their enquires in Deal with Enquires page where Admin can see all of their enquiries on the panel. | 21 |
| 6. | Should have | Research page actually present some researches from USQ and related news for their user’s. | 8 |
| 7. | Should have | The News page basically provides all the news of USQ as well as their posts on Twitter and Instagram pages. | 13 |
| 8. | Should have | About page carried information about why user can choose USQ and it also show the number of students from USQ. | 13 |
| 9. | Could Have | About the School/College Page is a part of About page which will be show USQ’s multiple campuses. | 8 |
| 10. | Could have | User can show USQ’s contact details from Contact Page, using that information they can contact with USQ’s authority. | 8 |
| 11. | Could have | Visitors will be able to know information about coronavirus situation in USQ’s community from Coronavirus Page. | 13 |