**3. Sprint Backlog:**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint-1** | | | | | | | | |
| **13.09.2020 - 19.09.2020** | | | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Responsible** | **Initial Estimate of Effort** | **D**  **1** | **D**  **2** | **D**  **3** | **D**  **4** | **D**  **5** |
| SharePoint will be installed and Team role will be added. | SharePoint installation | Developer | **2** | **2** | **0** | **0** | **0** | **0** |
| Role define in SharePoint | Scrum Master | **2** | **0** | **2** | **0** | **0** | **0** |
| By visiting the home page of the site, user will be able to know about what’s new in USQ, offers and upcoming events. | Create Webpage UI | Designer | **4** | **0** | **0** | **2** | **2** | **0** |
| Collected site information | Analyst | **5** | **0** | **0** | **3** | **2** | **0** |
| Develop home page | Developer | **11** | **0** | **0** | **4** | **3** | **4** |
| Ensure acceptance test. | Tester | **4** | **0** | **0** | **0** | **2** | **2** |
| Give guidelines to improve tasks and discus some solutions with team. | Scrum Master | **6** | **0** | **0** | **2** | **2** | **2** |
| **Total:** | | **34** | **2** | **2** | **11** | **11** | **8** |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint-2** | | | | | | | | |
| **20.09.2020 - 26.09.2020** | | | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Responsible** | **Initial Estimate of Effort** | **D**  **1** | **D**  **2** | **D**  **3** | **D**  **4** | **D**  **5** |
| User will be able to show all the Degrees and Courses that USQ offers in Study Page, as well as some information for students about their way of study. | Collect information about USQ’s courses. | Analyst | **5** | **2** | **2** | **1** | **0** | **0** |
| Create Study Page Designs. | Designer | **3** | **2** | **1** | **0** | **0** | **0** |
| Develop study page with its Courses. | Developer | **8** | **2** | **3** | **3** | **0** | **0** |
| Ensure all test with acceptance test. | Tester | **3** | **0** | **1** | **2** | **0** | **0** |
| Give guidelines to improve tasks and discus some solutions with team. | Scrum Master | **6** | **2** | **2** | **2** | **0** | **0** |
| By visiting Their alumni page user will able to show the stories about their successful alumni, alumni related steps and resources. | Collect all information about previous alumni | Analyst | **4** | **0** | **0** | **0** | **2** | **2** |
| Create alumni page UI | Designer | **3** | **0** | **0** | **0** | **2** | **1** |
| Develop alumni page | Developer | **7** | **0** | **0** | **0** | **3** | **4** |
| Ensure all test with acceptance test. | Tester | **5** | **0** | **0** | **0** | **2** | **3** |
| Give guidelines to improve tasks and discus some solutions with team. | Scrum Master | **4** | **0** | **0** | **0** | **2** | **2** |
| **Total:** | | **48** | **8** | **9** | **8** | **11** | **12** |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint-3** | | | | | | | | |
| **27.09.2020 - 03.10.2020** | | | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Responsible** | **Initial Estimate of Effort** | **D**  **1** | **D**  **2** | **D**  **3** | **D**  **4** | **D**  **5** |
| User can submit their enquires in Deal with Enquires page where Admin can see all of their enquiries on the panel. | Collect some probable enquiries and Draw Class Diagram. | Analyst | **5** | **3** | **2** | **0** | **0** | **0** |
| Create enquire page UI | Designer | **4** | **2** | **2** | **0** | **0** | **0** |
| Develop enquire page and include Database. | Developer | **18** | **3** | **4** | **5** | **4** | **2** |
| Ensure acceptance test check Database. | Tester | **3** | **0** | **0** | **0** | **1** | **2** |
| Give guidelines to improve tasks and discus some solutions with team. | Scrum Master | **8** | **2** | **2** | **1** | **1** | **2** |
|  | **Total:** | | **38** | **10** | **10** | **6** | **6** | **6** |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint-4** | | | | | | | | |
| **04.10.2020 - 10.10.2020** | | | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Responsible** | **Initial Estimate of Effort** | **D**  **1** | **D**  **2** | **D**  **3** | **D**  **4** | **D**  **5** |
| Research page actually present some researches from USQ and related news for their user’s. | Collect USQ’s Research information for content development. | Analyst | **4** | **2** | **2** | **0** | **0** | **0** |
| Create UI and Design for Research page. | Designer | **3** | **2** | **1** | **0** | **0** | **0** |
| Develop Research page. | Developer | **7** | **3** | **4** | **0** | **0** | **0** |
| Ensure all test with acceptance test. | Tester | **5** | **2** | **3** | **0** | **0** | **0** |
| Give guidelines to improve tasks and when they collect information from Social Site. | Scrum Master | **4** | **2** | **2** | **0** | **0** | **0** |
| The News page basically provides all the news of USQ as well as their posts on Twitter and Instagram pages. | Collect USQ’s latest news | Analyst | **5** | **0** | **0** | **2** | **2** | **1** |
| Create news page UI | Designer | **3** | **0** | **0** | **2** | **1** | **0** |
| Develop news page | Developer | **7** | **0** | **0** | **1** | **3** | **3** |
| Ensure all test with acceptance test. | Tester | **3** | **0** | **0** | **0** | **1** | **2** |
| Give guidelines to improve tasks and when they collect information from Social Site. | Scrum Master | **6** | **0** | **0** | **2** | **2** | **2** |
| **Total:** | | **52** | **11** | **12** | **12** | **9** | **8** |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint-5** | | | | | | | | |
| **11.10.2020 - 17.10.2020** | | | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Responsible** | **Initial Estimate of Effort** | **D**  **1** | **D**  **2** | **D**  **3** | **D**  **4** | **D**  **5** |
| About page carried information about why user can choose USQ and it also show the number of students from USQ. | Collect USQ’s improvement and related information. | Analyst | **4** | **2** | **1** | **1** | **0** | **0** |
| Create About page UI with Design. | Designer | **3** | **2** | **1** | **0** | **0** | **0** |
| Develop About page. | Developer | **9** | **3** | **3** | **3** | **0** | **0** |
| Ensure acceptance test for this feature. | Tester | **3** | **0** | **1** | **2** | **0** | **0** |
| Give guidelines to improve tasks and discus some solutions with team. | Scrum Master | **5** | **2** | **1** | **2** | **0** | **0** |
| About the School/College Page is a part of About page which will be show USQ’s multiple campuses. | Collect information about USQ’s multiple campuses. | Analyst | **4** | **0** | **0** | **0** | **2** | **2** |
| Create About the School/ College page UI with Design. | Designer | **4** | **0** | **0** | **0** | **2** | **2** |
| Develop About the School/ College page. | Developer | **7** | **0** | **0** | **0** | **3** | **4** |
| Ensure all test with acceptance test. | Tester | **4** | **0** | **0** | **0** | **1** | **3** |
| Give guidelines to improve tasks and discus some solutions with team. | Scrum Master | **4** | **0** | **0** | **0** | **2** | **2** |
| **Total:** | | **48** | **9** | **7** | **8** | **11** | **13** |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint-6** | | | | | | | | |
| **18.10.2020 - 24.10.2020** | | | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Responsible** | **Initial Estimate of Effort** | **D**  **1** | **D**  **2** | **D**  **3** | **D**  **4** | **D**  **5** |
| User can show USQ’s contact details from Contact Page, using that information they can contact with USQ’s authority. | Collect information about contact details. | Analyst | **4** | **2** | **2** | **0** | **0** | **0** |
| Create contact details page sketch and UI. | Designer | **3** | **2** | **1** | **0** | **0** | **0** |
| Develop contact details related page | Developer | **7** | **3** | **4** | **0** | **0** | **0** |
| Ensure all test with acceptance test. | Tester | **5** | **2** | **3** | **0** | **0** | **0** |
| Give guidelines for collect information from web and discus some solutions with team. | Scrum Master | **4** | **2** | **2** | **0** | **0** | **0** |
| Visitors will be able to know information about coronavirus situation in USQ’s community from Coronavirus Page. | Collect information about coronavirus situation in USQ’s community. | Analyst | **5** | **0** | **0** | **2** | **2** | **1** |
| Create coronavirus situation page UI | Designer | **3** | **0** | **0** | **2** | **1** | **0** |
| Develop coronavirus situation related page | Developer | **9** | **0** | **0** | **3** | **4** | **2** |
| Ensure all test with acceptance test. | Tester | **3** | **0** | **0** | **0** | **1** | **2** |
| Give guidelines to improve tasks and discus some solutions with team to Take feedback. | Scrum Master | **5** | **0** | **0** | **2** | **1** | **2** |
| **Total:** | | **48** | **11** | **12** | **9** | **9** | **7** |